Process report

Fontys ICT

English stream

**ProP**

**Group : ProP-17**

**Date :**

**Version : 0.1**

**TABLE OF CONTENTS**

Table of Contents

[2.1. Week 1 4](#_Toc3839875)

[2.2. Week 2 4](#_Toc3839876)

[2.3. Week 3 5](#_Toc3839877)

[2.4. Week 4 6](#_Toc3839878)

[2.5. Week 5 6](#_Toc3839879)

[2.6. Week 6 7](#_Toc3839880)

[2.7. Week 7 7](#_Toc3839881)

[2.8. Week 8 7](#_Toc3839882)

[2.9. Week 9 7](#_Toc3839883)

[2.10. Week 10 7](#_Toc3839884)

[2.11. Week 11 7](#_Toc3839885)

[2.12. Week 12 8](#_Toc3839886)

[2.13. Week 13 8](#_Toc3839887)

[2.14. Week 14 8](#_Toc3839888)

[2.15. Week 15 8](#_Toc3839889)

[2.16. Week 16 8](#_Toc3839890)

[2.17. Week 17 8](#_Toc3839891)

[2.18. Week 18 8](#_Toc3839892)

[2.19. Week 19 9](#_Toc3839893)

[2.20. Week 20 9](#_Toc3839894)

[3.1 Opinion about deserved mark 10](#_Toc3839895)

[3.2 Justifying the mark 10](#_Toc3839896)

[4.1 Strong/weak traits that affected the project 11](#_Toc3839897)

[4.2 Learning moments from the project 11](#_Toc3839898)

[4.3 Evaluation of spent effort 11](#_Toc3839899)

[4.4 Improvements for next project 11](#_Toc3839900)

1. Global work division
2. Weeks

# Week 1

* + 1. Minutes

|  |  |  |
| --- | --- | --- |
| Place | Date | Time |
| Fontys | 5th of February | 12:45-13:45 |
| Online meeting | 9th of February | 12:00-16:00 |
| Online meeting | 10th of February | 15:00-18:00 |
| Individual work | - | - |

* + 1. Who did what

|  |  |
| --- | --- |
| Name of the member | What was done |
| Maria Khovanskaya | Brainstorming project, communicating with teachers, creating project plan structure, assembling parts of draft plan, deliverables |
| Dimitar Ivanov | Brainstorming project, creating project logo, estimation of deliverables |
| David Hooi | Brainstorming project, creating project name, project goal and description, deliverables, |
| Martin Grigorov | Brainstorming project, creating project name, estimation of deliverables |

# Week 2

* + 1. Minutes

|  |  |  |
| --- | --- | --- |
| Place | Date | Time |
| Fontys | 11th of February | 11:30-13:00 |
| Fontys | 12th of February | 12:00-16:00 |
| Online meeting | 16th of February | 10:00-14:00 |
| Individual work | - | - |

* + 1. Who did what

|  |  |
| --- | --- |
| Name of the member | What was done |
| Maria Khovanskaya | Brainstorming project, communicating with teachers, creating agenda’s report, creating process report, assembling parts of project plan, version overview edited |
| Dimitar Ivanov | Brainstorming project, introduction and current situation of project |
| David Hooi | Brainstorming project, risks of project |
| Martin Grigorov | Brainstorming project, constrains of project, uploading files to Git |

# Week 3

* + 1. Minutes

|  |  |  |
| --- | --- | --- |
| Place | Date | Time |
| Fontys | 19th of February | 12:00-16:00 |
| Online meeting | 23rd of February | 16:00-19:00 |
| Individual work | - | - |

* + 1. Who did what

**David Hooi:**

This week I mostly worked on the first version of the setup document. I did the use cases, functional requirements for the website/applications and the GUIs for the applications. I also did the client section for the project plan and the helped with the tasked and milestones section

**Martin Grigorov:**

This week I was the group secretary. I took notes of the meeting. I started the list of our tasks, but i did mostly the first block. And it is not quite complete, because we have not discussed as a group who will do what.

**Dimitar Ivanov:**

This week, after discussing the layout of the website with the team. I started to work on the wireframe of the website.

**Maria Khovanskaya:**

This week, after discussing the team I started to create the entity relationship diagram of the database.

# Week 4

* + 1. Minutes

|  |  |  |
| --- | --- | --- |
| Place | Date | Time |
| Fontys | 26th of February | 12:00-16:00 |
| Online meeting | 1ST of March | 16:00-19:00 |
| Individual work David | 4th of March - 9th of March | 14:00-19:00 |

* + 1. Who did what

**David Hooi:**

This week I mostly worked on learning how to use WPF to improve the first version of the GUIs I made for the applications. After learning a bit I started remaking the GUIs with WPF. I was also the secretary so I took notes during the meeting and then updated the agenda.

**Martin Grigorov:**

This week I completed the time visualization of the task that the group needs to complete in this project.

**Dimitar Ivanov:**

This week, after discussing design of the website with the team. I started to work on the design of the website.

**Maria Khovanskaya:**

This week, after discussing the team I started to database

# Week 5

* + 1. Minutes

|  |  |  |
| --- | --- | --- |
| Place | Date | Time |
| Fontys | 12th of March | 12:00-16:00 |
| Online meeting | 14th of March | 16:00-19:00 |
| Individual work David | 13th of March - 17th of March | 15:00-19:00 |

* + 1. Who did what

**David Hooi:**

This week I worked the GUIs of the applications. I continued remaking the first designs of the GUIs and I also updated the setup document because we taught of more features and a extra application.

**Martin Grigorov:**

I did GUI for the admin app the employee window and for the loan stand.

**Dimitar Ivanov:**

I worked on the visual aspects of the website

**Maria Khovanskaya:**

I finished ERD and made database creation SQL code.

# Week 6

* + 1. Minutes
    2. Who did what

# Week 7

* + 1. Minutes
    2. Who did what

# Week 8

* + 1. Minutes
    2. Who did what

# Week 9

* + 1. Minutes
    2. Who did what

# Week 10

* + 1. Minutes
    2. Who did what

# Week 11

* + 1. Minutes
    2. Who did what

# Week 12

* + 1. Minutes
    2. Who did what

# Week 13

* + 1. Minutes
    2. Who did what

# Week 14

* + 1. Minutes
    2. Who did what

# Week 15

* + 1. Minutes
    2. Who did what

# Week 16

* + 1. Minutes
    2. Who did what

# Week 17

* + 1. Minutes
    2. Who did what

# Week 18

* + 1. Minutes
    2. Who did what

# Week 19

* + 1. Minutes
    2. Who did what

# Week 20

* + 1. Minutes
    2. Who did what

1. Mark justification

# 3.1 Opinion about deserved mark

# 3.2 Justifying the mark

1. Individual reflections

# 4.1 Strong/weak traits that affected the project

# 4.2 Learning moments from the project

# 4.3 Evaluation of spent effort

# 4.4 Improvements for next project

1. Appendix A: Report of the interview with the client